**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| **Date** | **18 October 2022** |
| **Team ID** | **PNT2022TMID14050** |
| **Project Name** | **Smartfarmer –IOT enabled smart farming application** |
| **Maximum Marks** | **8 Marks** |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | 1.Sivaganesh.M  2.sivakumar |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | 1.smitha.M  2.siva sakthi.v |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | 1.Sivakumar.M  2.Siva sakthi.v |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | 1.smitha.M  2.Sivaganesh.M |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | 1.sivakumar.M  2.Smitha.M |
| Sprint-1 | Dashboard | USN-6 | As a user I can enter into dashboard by using navigation panel | 2 | high | 1.Sivakumar.M  2.sivaganesh.M |